<Project Name>

Iteration Plan

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 01/09/2017 |
| Define work scope | 03/09/2017 |
| Team meeting | 06/09/2017 |
| Unit Testing | 07/09/2017 |
| Integration Test | 13/09/2017 |
| User Acceptance Tests | 18/09/2017 |
| Version Control | 21/09/2017 |
| Iteration stop | 25/09/2017 |

# High-level objectives

In this assignment, we need to review the code that is been given and complete the team meeting record, version control, iteration plan and assignment report.

1. Define the work scope.
2. Complete team meeting record.
3. Complete the unit testing.
4. Complete the integration test.
5. Complete the user acceptance tests.
6. Complete the version control.

# Evaluation criteria

1. Separate the work to three team members fairly.
2. Complete the team meeting record for every week, if any members can not present, write down the reason.
3. Complete all the testing .
4. Make the whole program running well.
5. Iteration plan should be done when all the documents are completed.

# 4. Work Item assignments

The following Work Items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| 1.1 | Define work scope | Separate the works to all the team members. | Completed | Jaehoon Lee, Dylan Qiao, Sumit | 2 | 2 | 0 |
| 1.2 | Team meeting record | Record the team meeting for every weeks. | Completed. | Jaehoon Lee | 5 | 5 | 0 |
| 1.3 | Unit Testing | Complete the unit testing for all the functions. | Completed. | Dylan Qiao | 10 | 10 | 0 |
| 1.4 | Integration Test | Complete the integration testing for all the functions.s. | Completed. | Sumit. | 10 | 10 | 0 |
| 1.5 | User acceptance tests | Complete the user acceptance tests. | Complete | Jaehoon Lee | 10 | 10 | 0 |
| 1.6 | Iteration plan | Write a iteration plan for record all the detail of this assignment. | Completed. | Dylan Qiao | 5 | 5 |  |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Members missed some team meeting. | Solved. | Some team members could not present all the team meetings, however, we will send the team meeting summary to every one in every week, so that can make sure everyone know what need to do for the week. |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | Test all the codes. |
| Assessment date | 25/09/2017 |
| Participants | Dylan, Sumit, Jaehoon |
| Project status | Done |

## Assessment against objectives

## All the object has been done.

## Work Items: Planned compared to actually completed

Every work has been done as planned dates.

* **Assessment against Evaluation Criteria Test results**

All the test in team repository has been saved and it can be modified by all members by using bash.

## Other concerns and deviations

None